# Test Plan — Yummy Na Kha Menu Scan & Personalization

## 1. Scope

### In scope

The one core workflow is tested end-to-end for diners who cannot easily read Thai restaurant menus:

Create an account and accept the required documents → save a food profile, with separate opt-in for sensitive restrictions → upload a Thai restaurant menu → extract dish names and prices using the team's OCR service → obtain English names and ingredients from the Thai dish guide → review Top Pick / Check First / Avoid results → select dishes → show the order in Thai.

Returning-user entry: sign in with the saved profile and upload a new menu. Editing preferences can also recategorize the current menu within the active session; this is not a saved-scan library. Restaurant staff read the Thai order screen and clarify ingredients; they do not need an account or restaurant-side setup.

All Must requirements F1–F18 and F26–F28, features FE1–FE9, and project rules LR1–LR12 are in scope. Multiple images in one session (F19, Should) are included because the implementation supports that path. Exclusions are permanent scan history, recipe or pantry management, recommendation ratings, live camera scanning, voice output, other language pairs, and menus outside Thai cuisine. The app cannot verify restaurant preparation or cross-contact.

Source of truth: the requirement spec, revised 27 October 2026, feature acceptance criteria, backlog, user journey, and project rules. The Charter and Brief establish purpose and users; their older external-AI descriptions are superseded by the dated spec. This plan follows the five-section structure, table columns, TC1–TC15, and T1–T5 of the What2Cook reference.

Implementation reviewed: repository revision 8ac4de8, 27 October 2026. The app README, API services, components, and Prisma schema show a Next.js/React web client, Next.js API, PostgreSQL/Prisma, and a self-hosted FastAPI/PaddleOCR service. OCR sends text boxes to the parser; the curated guide supplies dish data. The browser currently applies the matching rules and stores the active menu and selection in session storage. This differs from the architecture description, which places matching on the server. Network isolation and reproducibility must therefore be verified, not assumed.

Known gaps to test: email/password sign-in exists, but OAuth is pending a provider decision (TC1). The Avoid reason selector is not a separate recorded sensitive-data consent gate (TC3); no current consent document is withdrawable (TC6). Word-based English names and ingredients for unlisted dishes conflict with the spec's Thai-only fallback (TC7/TC15). The failure screen lacks photo review/cropping (TC10). Processing clears image bytes after OCR; session-end cleanup, account deletion, and a separate traffic-log retention mechanism were not found (TC14). Stored analyses need checking against the categories actually rendered in the browser (TC13). These are findings from source review, not executed test results. Keep the required behavior as the acceptance criterion and record failures or blockers explicitly.

## 2. Test levels (Testing Pyramid + UAT)

| Level | What it covers | Who runs it | When |
| --- | --- | --- | --- |
| Unit | OCR row/price parsing, guide matching and uncertainty, ingredient/allergen matching; parameterized fixtures in TC7 and TC9 form the pyramid base | Module developer; peer reviews assertions | Every relevant change, before integration |
| Integration | Account/profile persistence, consent gates, image/API/OCR boundaries, audit records, cleanup, corpus accuracy and scan timing | Developer + QA / Tester | W9–W11; rerun after fixes and before each user round |
| E2E | Upload → categorized results → ingredient detail → selection → Thai order, on a real phone and desktop browser; new and returning users | QA / Tester + note-taker | After integration gate, before the pilot and each user round |
| UAT | The same five task scenarios in §3.2; independent completion, think-aloud and paired current-method/app measurements | Moderator + note-taker, rotating | Pilot → 5-user Round 1 → fixes → 5-user Round 2; five further sessions for NFR1 |

Schedule: the Charter places testing/Beta Review in W9–W11 and final improvements/delivery in W12–W14. Complete guide review, fixture annotation and technical checks before the pilot; resolve critical findings between rounds; finish the additional NFR1 sessions before final reporting. Calendar dates and the OCR host are TBD. The reference's 28 October/4 November dates are not confirmed Yummy Na Kha appointments.

Environment and tools: use an isolated test database and disposable accounts, the project's installed dependency versions, the real local OCR service for accuracy/timing, and a controlled HTTP OCR stub for fault injection. Start with the README's npm run db:deploy, npm run ocr, and npm run dev against test configuration. Record build, guide/OCR versions, OS, browser, device, network, image size and server hardware. Exercise mobile Safari, mobile Chrome and desktop Chrome on recorded versions. The repository has lint, build, guide:check and guide:coverage scripts, but no automated test suite or test runner was found. Unit/integration harnesses and browser automation are planned work, not existing coverage; the guide checker is a diagnostic, not evidence that acceptance criteria pass.

Entry and exit: fixtures and expected outputs must be reviewed before execution. No real-user round starts before the Thai-literate guide review, the applicable technical cases pass, and no open catastrophic or critical safety/privacy defect remains. Use the reference's severity direction: 4 catastrophic, 3 major, 2 minor, 1 cosmetic. NFR2–NFR5 thresholds must be met on the defined sets; NFR7 is monitored throughout scheduled sessions. Undefined targets remain TBD and cannot be marked passed. A missing implementation is a defect; an unavailable prerequisite is Blocked. Record Not run / Pass / Fail / Blocked, build, actual result, evidence and defect reference for each TC. A case passes only when every required assertion passes; do not count parameterized inputs as additional test cases.

## 3. Test cases and UAT scenarios

### 3.1 Functional / Integration / Unit test cases

Each case traces to the spec's F/NFR/LR IDs and the feature list's FE/AC IDs. Acceptance thresholds below are project requirements or engineering targets, not measured results. The suite contains exactly 15 cases: 2 Unit, 10 Integration and 3 E2E. It preserves the reference's combined table while explicitly testing the deterministic units relevant to this application.

Shared planned fixtures: collect 20 readable Thai-restaurant menu photos with at least 150 dish rows, including tilted layouts and missing prices. Obtain permission to use them, exclude identifiable people, and have a Thai-literate reviewer annotate names, price-row pairs, guide membership and acceptable English names before execution. Keep unreadable/non-Thai images as a separate negative set. Prepare 60 controlled dish/profile pairs: 20 with listed allergy/doctor-advised conflicts, 20 without conflicts, and 20 with uncertainty or ordinary dislikes. These set sizes are test-design choices, not completed collections. Freeze expected labels independently of the code, including the listed-dislike and uncertainty-plus-conflict precedence rules, with the Product Owner before TC9.

Use accounts qa-a@example.test and qa-b@example.test, synthetic profiles, an approved guide snapshot, and test-only database/network observation. Unless a case tests consent itself, accept the current Terms, privacy notice and disclaimer. Health examples are fictional. Reset fixtures between cases; never reset a shared or production database.

| # | Case | Level | Steps (summary) | Test data | Expected result | Traces |
| --- | --- | --- | --- | --- | --- | --- |
| TC1 | Account and ordinary profile persistence | Integration | Register A; save Chicken in Favs and Mushroom as an ordinary dislike; remove Mushroom; sign out/in. Attempt wrong-password login and access A's profile as B. Inspect test credentials/session. | Two disposable accounts; valid/invalid passwords; no health opt-in | Favs and edits persist; B cannot read/change A's profile; invalid login denied; only salted password hashes and hashed session tokens stored; production cookie is Secure and HttpOnly. OAuth assertion remains Blocked until provider/integration exists. | F1, F2, F4; LR6; FE1-AC1/2/5/6/7/8 |
| TC2 | Menu upload, including multiple pages | E2E | Sign in; upload a valid photo; add a second page; analyze. Repeat file selection with empty, oversized and disguised non-image files. | JPG, PNG, WebP up to 8 MiB; 8 MiB + 1 byte; zero-byte file; text renamed .jpg; two distinct menu pages | Valid pages enter one analysis and both contribute dishes. Invalid files get readable errors and no processed result. Input is file upload, not continuous live scanning. | F5, F19; FE3-AC1/2/6; implementation limit: images/service.ts |
| TC3 | Separate sensitive-profile opt-in | Integration | Inspect a fresh profile; try storing Allergy/Doctor advised via UI and direct API before opt-in; then explicitly opt in, save, edit and delete the field. | Fictional Peanut allergy and Shellfish doctor-advised restriction; ordinary Chicken favourite | No sensitive flag exists by default; sensitive writes blocked without separate retrievable opt-in; normal preferences need no health consent; permitted edits/deletion persist. Current missing consent gate is a defect. | F3, F4; LR1, LR9; FE1-AC3/4/5/6 |
| TC4 | Terms, privacy and disclaimer gate | Integration | Call /api/ai/analyze with each required acceptance missing or outdated; then accept all current versions and retry. Read consent history. | Owned menu image; fresh account; missing, outdated and current records; legacy ai-transfer record | No OCR/result before all three current acceptances; API returns CONSENT_REQUIRED. Acceptance records retain user, document, version, timestamp and action. No new transfer consent required; legacy record remains readable. Notice describes own-server processing. | F15; LR2, LR9; FE2-AC1–5 |
| TC5 | Own-server OCR and data minimisation | Integration | Capture browser and server traffic for a full scan; inspect OCR body/headers and client bundle; inspect destinations receiving profile/menu data. | A's image and synthetic profile; controlled OCR endpoint; built client assets | OCR receives only image bytes and necessary protocol headers, no account/profile/token fields; browser calls only app APIs; no external OCR/AI or advertising/profiling transfer; secrets and private OCR address absent from client assets. | LR2, LR3, LR4, LR6; FE3-AC5/7; FE9-AC3 |
| TC6 | Consent withdrawal takes effect | Integration | After separate sensitive consent exists, withdraw it; reload history; attempt another sensitive write and menu processing using the withdrawn data. | Synthetic health profile and prior consent; test timestamp/version | Withdrawal is retrievable with user, document, version, timestamp and action; processing relying on that consent stops. Ordinary preferences remain usable under valid agreements. Current absence of a withdrawable sensitive consent is a defect, not a pass. | F16; LR1, LR9; FE2-AC6; journey J10/A6 |
| TC7 | OCR parser and deterministic guide lookup | Unit | Feed reviewed text-box fixtures to parseMenuLines, matchMenuLine and buildDishes; repeat identical inputs; vary spacing, tone marks and 1–2 OCR edits. | Tilted name/price rows; lone บาท; missing price; ผัดกะเพราหมูสับ 60; an unlisted dish; missing protein | Names pair with their row prices; missing prices stay null; บาท is not a dish. Reviewed exact matches give consistent English/protein and ingredients; approximate/missing-protein matches carry uncertainty. Unlisted rows retain Thai/price with no translated name or ingredients per spec. | F6, F7, F8, F10, F27; FE3-AC8; FE4-AC1/4; FE5-AC1/7/8/9 |
| TC8 | Upload-to-result latency | Integration | Time 20 fresh single-image scans through the real browser/API/OCR path; disable cached-result reuse; log progress and rendered-result timestamps. | The 20-photo corpus; fixed recorded device/network/host; fresh image IDs | At least 18/20 supported scans finish within 10 s (p90 ≤10 s); processing feedback remains visible. Timer includes upload, queueing and UI rendering, excluding consent reading/user pauses. Report cold starts and multi-page timing separately. | NFR5; F5–F9; FE5-AC6 |
| TC9 | Profile matching and uncertainty | Unit | Run categorizeDish/categorizeMenu against all 60 frozen pairs; compare expected status/conflict reason; repeat with all dishes uncertain or conflicting. | Listed Peanut allergy; common Peanut; ordinary dislike; Shellfish group via oyster sauce; unknown/fuzzy/protein-unspecified dishes | Listed sensitive conflict → Avoid; common ingredient or ordinary dislike → Check First; no conflict and complete data → Top Pick. Uncertainty never becomes Top Pick; never fill an empty Top Pick group artificially. Missed known conflicts ≤5%; false conflict warnings ≤10%, reported separately. | F9, F10; F27; NFR4; LR12; FE5-AC2/3/4/5/9/10 |
| TC10 | Unreadable menu and OCR failure recovery | Integration | Upload blurred and non-Thai images; inject OCR outage, timeout, malformed response and empty text. Review/crop the retained photo and retry after restoring OCR. Monitor scheduled uptime. | Negative image set; controlled fault responses; active scan image; availability log | Clear explanation and next action, never raw stack/error; no invented dishes. Photo remains reviewable/croppable through failure; retry requires no new photograph. Scheduled test/demo availability ≥95%. Missing review/crop controls fail the requirement. | F18, F26; NFR7; LR5; FE8-AC1–5 |
| TC11 | Explainable results and ingredient detail | E2E | Open cards and details in all three categories; inspect original text, translation, matched profile item and uncertainty reason; check ingredient groups and safety copy throughout the flow. | Guide dish with main/common ingredients and notes; one conflict; one uncertain dish; one no-conflict dish | Details show basis, Thai ingredient names, description/spice and usual-recipe caveat. Every Check First/Avoid presentation instructs confirmation with staff. No safety guarantee, safety percentage or unsupported certification appears. | F11, F12, F28; LR11, LR12; FE6-AC1–7 |
| TC12 | Select dishes and order in Thai | E2E | Select two dishes; deselect one; inspect My Order and Order in Thai; return and edit an ordinary preference; revisit the current menu and empty the selection. | Active categorized menu; two known Thai dish names/prices; ordinary preference change | Order contains exactly the selection, in legible Thai; empty state is clear. Returning to current results/order needs no OCR rerun; categories reflect updated preferences. No voice output or historical-scan library is required. | F4, F9, F13, F14; FE1-AC6; FE5-AC2; FE7-AC1–5 |
| TC13 | Processing record reproduces displayed result | Integration | Analyze a fixture; capture rendered categories; retrieve MenuAnalysis and linked MenuImage records; reconstruct output; change current preferences and compare to the original snapshot. | One known scan ID; recorded guide/OCR versions; profile before/after | Record contains timestamp, OCR model/text, guide version, English output and profile snapshot; original shown recommendations can be reproduced even after profile edits. Missing category/rule-version evidence is recorded as a defect. | F27; LR10; FE5-AC11; FE9-AC7 |
| TC14 | Content deletion and separate traffic retention | Integration | Finish/abandon a scan; exercise account deletion; inspect DB and browser state after the defined cleanup window. In a test clock, run retention cleanup before day 90 and at the configured expiry. | Accounts with profile/image/result rows; separate login/upload traffic records; controlled time | Profile/image/results removed on deletion; abandoned/completed images cleared on the agreed session schedule; no permanent image history. Where LR7 applies, traffic rows survive content deletion and remain ≥90 days; content is not retained for that reason. Missing deletion/log mechanisms fail; unset cleanup window is Blocked. | F17, F26; LR5, LR7, LR8; NFR9; FE9-AC1/2/4/5/6/8 |
| TC15 | Real-menu extraction, English quality and coverage | Integration | Process the annotated corpus using real OCR; compare extracted rows/prices with ground truth; have Thai-literate reviewer judge English on guide-matched rows; inspect every unlisted result. | 20 readable photos, ≥150 ground-truth dish rows; visible-price subset; fixed guide version | Dish-name accuracy ≥90%; exact price-row accuracy ≥95%; acceptable English ≥90% of guide-matched extracted dishes. Report guide coverage and Check First share without inventing a target. Unlisted rows follow Thai-only/no-ingredients fallback. Guide review documented before users. | F6, F7, F8, F27; NFR2, NFR3, NFR10; FE3-AC3/4; FE4-AC2/4; FE5-AC1/9/11 |

Measurement rules: TC15 name accuracy is correctly recovered dish rows / annotated dish rows; a missing row is an error, and extra/duplicate rows are reported separately. Price accuracy is correctly paired exact prices / ground-truth rows with a clearly visible price; missing output counts as wrong. Translation quality uses all guide-matched extracted dishes; an empty/incorrect translation fails, while unlisted dishes are reported separately. Guide coverage is ground-truth rows correctly matched to a guide entry / all ground-truth rows; also report extracted-only coverage and the Check First share caused by no guide match. This prevents dropped dishes from inflating coverage.

TC9 missed-conflict rate is known listed sensitive conflicts not labelled Avoid / 20 known-conflict pairs; false-conflict rate is no-conflict controls incorrectly labelled Avoid / 20 no-conflict controls. Report unexpected Check First labels separately and require every uncertainty fixture to avoid Top Pick. TC8 uses nearest-rank p90, sorted observation 18 of 20; failures/timeouts count as exceeding the limit. TC10 availability is (scheduled minutes − unavailable minutes) / scheduled minutes × 100, with probes of app/API/OCR and an outage log. One successful scan is not availability evidence. NFR1/NFR8 are evaluated below; NFR6 hosting cost and NFR10/NFR8 targets remain TBD.

### 3.2 UAT — task-based sessions with real users

Use the same five tasks, T1–T5, in the same order, from setup to reviewing a changed decision. Read only the scenario, not UI instructions. Supply a fictional preference card and a reviewed menu containing both suitable choices and warnings; do not ask participants to disclose medical information. Each participant uses a fresh test account. If an earlier task fails, record it before restoring a known starting state for the next task; record that reset separately.

| # | Task (as read to the user) | Success criterion | Journey / entry point |
| --- | --- | --- | --- |
| T1 | “You are trying Yummy Na Kha for the first time. Set it up so it remembers that you like chicken and dislike mushrooms.” | Account established, required documents accepted, both ordinary preferences saved; no allergy/medical flag or health opt-in created automatically. | J1–J2; first-use entry; F1, F2, F15 |
| T2 | “You are at a Thai restaurant and cannot read this menu. Find out what dishes and prices it offers.” | Supplied photo reaches categorized results; participant identifies the reviewer-designated dish and its price correctly. Record upload-to-result time separately. | J4–J7; F5–F7; NFR2, NFR3, NFR5 |
| T3 | “One of these dishes is marked Check First. Work out why, what is usually in it, and what you would do before ordering.” | Identifies the displayed concern and main/often-added ingredients; explains that staff confirmation is needed and that the app cannot guarantee safety. | J7; F10–F12, F28; LR12 |
| T4 | “Choose two dishes that fit the preference card. Prepare something you can show a Thai-speaking server to order them.” | Chooses two choices accepted by the reviewed scenario key; resolves or explicitly states any need for staff clarification; Thai order screen shows exactly the intended dishes, readable to a Thai-literate observer. | J8–J9; F13, F14; NFR1 |
| T5 | “For this exercise, you no longer want chicken and now want to avoid it. Update what the app remembers, then reconsider your choices from this menu.” | Chicken removed from Favs and added as an ordinary dislike; current-menu categories change appropriately; revised selection and Thai order agree, without uploading or scanning again. | J10 → J7–J9; current-session return; F4, F9, F13, F14 |

Session structure (approximately 35–40 minutes): introduction and research consent (3 min) → current-method baseline for the T2–T4 decision (5–8 min) → T1–T5 with think-aloud (15–20 min) → SUS, and any confirmed additional instrument (3–4 min) → three-question interview (5 min). Run one pilot first; it does not count toward participant/session totals. Ask: “What was hardest?”, “What did the warnings mean to you?”, and “What would you change before using this in a restaurant?” Record quotations only when actually spoken.

Baseline (“before”) capture: give a comparable Thai menu and the same fictional preferences. Let the participant use their usual method (translation tool, pictures, or asking a staff-role facilitator). Time from revealing the menu to declaring two choices and any unresolved ingredient questions; count meaningful taps, searches, lookups and requests for help. Use a fixed response sheet for staff questions in both conditions. For the app comparison, time continuously from starting T2 to the two-choice decision within T4, including upload/processing and inspection in T3; record the subsequent Thai-screen preparation separately. Account setup and T5 are outside that paired decision metric.

Use two reviewed menus matched for dish count, price visibility and difficulty; alternate which menu is used for baseline/app across participants. Keep the app tasks in order. Log tools, device, build and menu assignment. This follows the reference's before-then-after approach, so practice/order effects remain a limitation; different menus reduce recall but do not remove it. Baseline and app are two conditions of the same task, not extra UAT tasks.

## 4. Metrics (required + optional)

### Required — task performance (P4 Impact evidence)

For each task T1–T5 and participant, record independent success, time on task, errors, assistance and completion/abandonment. Enter one spreadsheet row per participant (U01…) with task-specific columns, round/build, before/app decision time and step counts, and evidence links. Here “P4 Impact evidence” retains the reference's assessment label; it is not the requirement spec's pain ID P4.

Start each task timer after the scenario is read; stop at the success criterion, declared abandonment or a five-minute observation cap. The cap is a session rule, not a product-performance target. Stop earlier for a critical safety/privacy problem. Log network waits; do not subtract them from elapsed time. Assistance after failure may help the session continue but cannot turn the original attempt into an independent success. Preserve blocked/not-attempted values as missing with reasons, never zero seconds or a pass.

- Task success: independent successes / attempted tasks × 100, with counts and denominator for each task and round. Report blocked tasks separately.

- Completion time: median and range for successful tasks; report failed/abandoned elapsed times separately so quick failures do not appear efficient.

- Before/after impact (NFR1): paired decision times and steps for 15+ distinct real users. Report medians, per-user differences and number faster with the app. For a valid completed pair, percentage reduction = (before − app) / before × 100. Report unsuccessful pairs and reasons separately. Baseline and improvement target remain TBD until measured; do not invent a reduction target.

- Errors: count wrong selections, misread prices, missed concerns, consent misunderstandings, navigation mistakes and system failures. Record task, observed behavior, severity 1–4, cause if supported, proposed fix and retest evidence. A safety misunderstanding is not hidden inside an average error count.

- Engineering evidence: retain raw numerators/denominators for TC9/TC15, all TC8 timings and TC10 scheduled uptime. Track each TC's execution status and requirements affected by failures/blockers; no pass percentage may omit blocked cases without showing their count.

Report rounds/builds separately. Compare Round 1 issues with Round 2 retests as issue → change → observed outcome. Different cohorts and a small convenience sample support descriptive findings, not proof of population-wide improvement. No results or participant responses are entered in this plan.

### System Usability Scale (SUS)

Use SUS to assess perceived usability after the five tasks. It complements observed performance; it does not establish extraction accuracy, allergy safety or faster decisions. When given: immediately after T5, before the interview, with no moderator coaching.

The 10 items use a five-point response scale: 1 strongly disagree, 2 disagree, 3 neutral, 4 agree, 5 strongly agree. Explain that “this system” means Yummy Na Kha, then present the reference's wording unchanged:

- I think that I would like to use this system frequently.

- I found the system unnecessarily complex.

- I thought the system was easy to use.

- I think that I would need the support of a technical person to be able to use this system.

- I found the various functions in this system were well integrated.

- I thought there was too much inconsistency in this system.

- I would imagine that most people would learn to use this system very quickly.

- I found the system very cumbersome to use.

- I felt very confident using the system.

- I needed to learn a lot of things before I could get going with this system.

Do not drop items or improvise translations. Use a documented, validated language version if needed and record which version was administered. Missing answers are flagged; do not fabricate or silently impute responses.

Scoring (per user):

- Odd items (1, 3, 5, 7, 9): response − 1.

- Even items (2, 4, 6, 8, 10): 5 − response.

- Add the ten contributions and multiply by 2.5 for a 0–100 score, not a percentage. Score only complete questionnaires.

Reporting (across users):

- Report sample size, mean and sample SD overall and separately by round/build; disclose missing questionnaires. Seek at least ten complete questionnaires without coercing completion.

- Use the reference's 68 benchmark for context; its Sauro/Lewis interpretation places 68 around average, ≥80.8 in grade A and <51.7 in grade F. This comparison is not an approved NFR8 pass threshold; that target remains TBD pending the first usability study.

- Plot per-user scores with the 68 benchmark and observed mean; identify rounds/builds. Make charts only after genuine scores exist.

Analysis note: link low usability ratings to observations such as difficulty distinguishing Check First from Avoid or finding Order in Thai, then document the change and retest. Report differences in SUS alongside the underlying task evidence.

TAM / UTAUT2: the supplied reference uses SUS. No independent assessment rubric requiring TAM or UTAUT2 was found in the Charter, Brief, spec, backlog or design documents. SUS and task performance are therefore the planned instruments. Before the pilot, QA and the Product Owner must check the course rubric; if an acceptance model is mandatory, select the required validated instrument and record its wording, scale, scoring and administration in a revision. Do not treat SUS as TAM, claim an unverified assessment requirement, or manufacture acceptance scores.

## 5. Real users

- Who: recruit diners who encounter Thai restaurant menus they cannot easily read, including international students/foreign residents where available. Recruit people with relevant food-restriction experience only voluntarily; use fictional profiles in all tasks. The earlier six-person survey did not establish respondents' nationality or medical status. Team members are facilitators, not substitute users; a classmate counts only if independently screened as a target user.

- How many: follow the reference's 5 users → fix → 5 more users, achieving at least 10 moderated sessions, then run 5 additional sessions with the same five tasks and paired measurement to meet the Charter/NFR1 requirement of 15+ distinct real users. Pilot participants are excluded. Prefer new users for each round; replacements must be reported rather than concealed. If anyone returns for a retest, that session does not increase the distinct-user count. Record the build used for every session and stratify results accordingly.

- Consent: explain purpose, voluntary participation, withdrawal, data use and retention before the session; obtain separate permission for recording. Keep research consent separate from in-app agreements. Use coded identifiers U01–U15 in analysis, store any signed consent separately with restricted access, and confirm a research retention/deletion date before recruitment. Use synthetic accounts and health examples; this is a simulated ordering exercise with no food consumption.

- Roles per session: one Moderator reads scenarios and uses neutral think-aloud prompts without pointing or solving; one Note-taker times, counts actions/errors and records observed statements. A Thai-literate reviewer verifies menu annotations, guide content and order-screen readability; name/date must be recorded before user testing. QA / Tester Aike Paung Bra coordinates evidence and defect tracking; Product Owner Tay Zar Tun confirms scenario expectations and scope decisions; the Tech Lead prepares the isolated environment. Moderator/note-taker assignments may rotate.

The deliverable from each round is a factual task/metric record, complete SUS responses where supplied, and prioritized observed issues linked to fixes and retests. Final reporting must state which requirements passed, failed or remained blocked, the actual participant counts and build versions, and the limits of the evidence. This document specifies planned testing only; it contains no claimed test execution, SUS score or user outcome.